# 1.1 Inquiry Receipt & Logging

# 1.1 INQUIRY RECEIPT & LOGGING

# 1.1.1 Form Submission Protocol

# Form Submission Protocol

- All client inquiries must be submitted through official company channels (web form or designated email).

- Every submission must include client name, contact information, and project description before it is processed.

- Automated notifications generated by the inquiry system must be logged immediately in the project request portal.

- Submissions containing unreadable, incomplete, or suspicious content must be flagged for manual review.

- System-generated inquiry notifications must not be deleted before logging into the tracking system.

# 1.1.2 Project Request Handling Policy

# Project Request Handling Policy

- Every incoming inquiry must undergo a relevance and spam screening process.

- Requests that fall outside the company's engineering services must be formally declined with a standard response.

- Valid project requests must be converted into a project record within the project tracking system.

- Client details must be entered exactly as provided without modification.

- All request records must contain a timestamp and responsible onboarding officer.

# 1.1.3 Data Entry Protocol

# Data Entry Protocol

- All client and project information must be entered exactly as received without alteration.

- Phone numbers, emails, and company names must be verified before submission into the system.

- Data entry errors must be corrected immediately after detection and recorded in the audit trail.

- No project record may remain incomplete within the project tracking system.

- Administrative staff must ensure data consistency across CRM and project management systems.

# 1.1.4 Client Communication Policy

# Client Communication Policy

- All client communication must use approved email templates and official company accounts.

- Client acknowledgment must be sent within 24 hours of receiving an inquiry.

- Communication must be clear, professional, and technically accurate.

- Any technical clarification provided to the client must be assisted by a technical support provider when necessary.

- All client communications must be logged in the CRM system for traceability.

# 1.2 Initial Needs Assessment

# 1.2 INITIAL NEEDS ASSESSMENT

# 1.2.1-2Meeting Scheduling Policy

# Meeting Scheduling Policy

- Discovery meetings must be scheduled within the department's standard operating hours.

- All meetings must include a formal agenda before the meeting occurs.

- Calendar invitations must include a meeting link, agenda, and expected participants.

- Meeting schedules must consider time zone differences when dealing with international clients.

- Meeting confirmations must be obtained before the scheduled meeting time.

# 1.2.3 Meeting Facilitation Process

# Meeting Facilitation Process

- Meetings must focus on technical requirements, constraints, and expected outcomes.

- Meeting facilitators must ensure all key project constraints are clearly discussed.

- All meetings must produce documented notes or recordings.

- Meeting participants must be given equal opportunity to clarify technical details.

- Meeting facilitators must ensure scope assumptions are not left ambiguous.

# 1.2.4&1.4.3 Documentation Standards

# Documentation Standards

- All meeting notes must be converted into structured documentation after the meeting.

- Technical terminology must be accurately transcribed without interpretation errors.

- All documentation must be stored in the central documentation repository.

- Documents must follow approved naming and versioning conventions.

- Finalized documents may be distributed for internal review when necessary.

# 1.3 Project Feasibility Assessment

# 1.3 PROJECT FEASIBILITY ASSESSMENT

# 1.3.1 Internal Communication Protocol

# Internal Communication Protocol

- All feasibility review requests must be submitted through official internal communication systems.

- Engineering teams must acknowledge receipt of review requests within one working day.

- Review requests must include complete technical documentation before evaluation begins.

- Review deadlines must be clearly specified in every request.

# 1.3.2 Strategic Performance Protocols

# Strategic Performance Protocols

- Engineering feasibility assessments must evaluate technical capability, available tools, and personnel expertise.

- Projects exceeding internal capability must be declined or outsourced through formal approval.

- Capability evaluations must consider project complexity and current operational workload.

- All feasibility decisions and conclusions  must be documented  by the review team for management accountability.

- Feasibility assessments must be recorded for performance tracking and future reference.

# 1.3.3 Risk & Safety Policy

# Risk & Safety Policy

- All projects must undergo formal engineering risk assessment during onboarding.

- Safety hazards associated with the proposed project must be identified and documented.

- Projects that present unacceptable safety risks must be rejected or redesigned before acceptance.

- Risk mitigation strategies must be defined for identified engineering risks.

- Risk evaluation must consider regulatory compliance requirements.

- Risk reports must be reviewed by the Engineering Risk Officer before final approval of the project or commencement of fabrication.

- Risk assessment documentation must be stored within the project records.

# 1.3.4 Review and Approval Policy

# Review and Approval Policy

- Engineering feasibility evaluations must be reviewed by qualified technical personnel before project acceptance decisions are made.

- Risk and safety assessments must be reviewed to confirm that potential hazards and compliance requirements have been properly addressed.

- Review comments and approval decisions must be documented and stored in the project documentation system.

- Any issues identified during review must be resolved and documented before final approval is granted.

# 1.4 Scope & Budget Generation

# 1.4 SCOPE & BUDGET GENERATION

# 1.4.1 Scope Definition Policy

# Scope Definition Policy

- All engineering deliverables must be clearly defined in the Scope of Work.

- Scope definitions must specify technical outputs, performance expectations, and deliverable formats.

- Scope definitions must eliminate ambiguous or open-ended deliverables.

- Scope documents must be approved by the Project Manager before contract drafting.

- Any modification to scope must follow formal change management procedures.

- Approved scope documents must be stored in the project documentation system.

- Scope documentation must identify project constraints including cost, time, and resources.

# 1.4.2 Financial Control Policy

# Financial Control Policy

- All project cost estimates must follow approved financial estimation guidelines.

- Budget projections must include engineering labor, operational costs, and material estimates.

- Cost estimates must be reviewed by the finance team department before approval.

- Budget assumptions must be documented clearly in the cost estimation report.

- Budget estimates must align with company pricing strategies and profit targets.

- Financial risks must be identified during the cost estimation process.

- Approved cost estimates must be linked to the project onboarding record.

- Financial terms must clearly define payment milestones, amount and conditions.

# 1.4.3 Documentation Standards

# Documentation Standards

- All meeting notes must be converted into structured documentation after the meeting.

- Technical terminology must be accurately transcribed without interpretation errors.

- All documentation must be stored in the central documentation repository.

- Documents must follow approved naming and versioning conventions.

- Finalized documents may be distributed for internal review when necessary.

# 1.5 Internal Onboarding Handoff

# 1.5 INTERNAL ONBOARDING HANDOFF

# 1.5.1 Internal Handoff Protocol

# Internal Handoff Protocol

- Completed onboarding documentation must be formally transferred to the contract administration team.

- Project handoff for onboarding must occur only after scope, feasibility, and cost estimates are finalized.

- The receiving department must acknowledge receipt of the project documentation.

- Any missing documentation must be resolved before the handoff is completed.

- Handoff meetings must ensure clear understanding of project scope and client requirements.

- Handoff meetings must produce documented minutes.

- Handoff communication must be conducted through approved internal communication systems (ERP, project management tools, or official email).

# 1.5.2 Project Portfolio Governance System

# Project Portfolio Governance System

- Project status changes must be updated in the project tracking system immediately.

- All departments must rely on the central project dashboard for project status.

- Status changes must be verified across all integrated systems.

- No project may move to the next phase without system status confirmation.

- Project tracking data must be maintained accurately at all times.

- Unauthorized changes to project records are strictly prohibited.

- The project portfolio system must maintain real-time visibility of active inquiries and onboarding projects.

- Portfolio records must support management reporting and strategic oversight.

# 1.5.3 Document Repository Policy

# Document Repository Policy

- All onboarding documentation must be stored within the official project archive.

- Archived records must follow approved naming and classification standards.

- Access to archived files must follow information security guidelines.

- Archived documentation must remain readable and accessible for audit purposes.

- Backup copies of archived data must be maintained to prevent data loss.