# 6.1 Deliverable Submission

# 6.1 DELIVERABLE SUBMISSION

# 6.1.1 Internal Handoff Protocol

# Internal Handoff Protocol

- Completed onboarding documentation must be formally transferred to the contract administration team.

- Project handoff for onboarding must occur only after scope, feasibility, and cost estimates are finalized.

- The receiving department must acknowledge receipt of the project documentation.

- Any missing documentation must be resolved before the handoff is completed.

- Handoff meetings must ensure clear understanding of project scope and client requirements.

- Handoff meetings must produce documented minutes.

- Handoff communication must be conducted through approved internal communication systems (ERP, project management tools, or official email).

# 6.1.2 Data Security & Sharing Policy

# Data Security and Sharing Policy (Clients)

- All client deliverables must be uploaded through a secure, approved client-facing digital portal or encrypted file-transfer system.

- No deliverables may be shared through unapproved channels (e.g; personal email, unsecured messaging platforms, or external storage devices).

- All files must be verified for accuracy before upload or sharing.

- Deliverables must be organized, clearly labeled, and structured before being shared with the client.

- Access to shared files must be restricted to authorized client representatives only.

- Secure access controls (such as user authentication) must be applied to all shared deliverables.

- Any security breach, unauthorized access, or link compromise must be reported and addressed immediately.

# 6.1.3 Client Engagement Policy

# Client Engagement Policy

- All contract-related communication must be conducted through official company communication channels.

- Clients must be provided with clear explanations of contract and project terms when required.

- All negotiations and discussions must be documented and stored in the contract records.

- Response timelines to client inquiries must be maintained to ensure efficiency.

- Technical clarifications must involve relevant engineering personnel when necessary.

- Commitments made during negotiations must not contradict approved project scope or policies.

# 6.1.4 Meeting Facilitation Process

# Meeting Facilitation Process

- Meetings must focus on technical requirements, constraints, and expected outcomes.

- Meeting facilitators must ensure all key project constraints are clearly discussed.

- All meetings must produce documented notes or recordings.

- Meeting participants must be given equal opportunity to clarify technical details.

- Meeting facilitators must ensure scope assumptions are not left ambiguous.

# 6.2 Feedback Collection

# 6.2 FEEDBACK COLLECTION

# 6.2.1 Feedback Handling Procedure

# Feedback Handling Procedure

- All client feedback must be captured and documented immediately.

- Feedback must be categorized as clarification, revision, or change request.

- Engineers must review feedback to determine technical feasibility and validity.

- Feedback responses must be communicated back to the client clearly.

- Feedback records must remain attached to the project documentation.

- No feedback may be acted upon without formal documentation and internal acknowledgment.

# 6.2.2 Documentation Standards

# Documentation Standards

- All meeting notes must be converted into structured documentation after the meeting.

- Technical terminology must be accurately transcribed without interpretation errors.

- All documentation must be stored in the central documentation repository.

- Documents must follow approved naming and versioning conventions.

- Finalized documents may be distributed for internal review when necessary.

# 6.3 Feedback Evaluation

# 6.3 FEEDBACK EVALUATION

# 6.3.1 Change Management Policy

# Change Management Policy

- All client change requests must be formally documented before implementation.

- Changes affecting scope, cost, or timeline must trigger project reassessment.

- No changes may be implemented without formal approval from authorized personnel.

- Approved changes must be communicated to all affected departments.

- Change requests must be tracked within the project management system.

- Change impact assessments must be documented and reviewed before approval

- Change history must be maintained for project accountability.

# 6.3 Revision Execution

# 6.3 REVISION EXECUTION

# 6.3.2 Revision Control Policy

## Revision Control Policy

- All design revisions must include revision numbers, dates, and descriptions of changes.

- Only the latest approved revision may be used for further development or client communication.

- Previous versions must be archived and protected from modification.

- Revision changes must be traceable and documented within the system.

- Revision updates must be communicated to relevant stakeholders.

- Revision records must be maintained for audit and traceability.

# 6.3.3 Iterative Design Policy

# Iterative Design Policy

- All client-reviewed designs must support an iterative refinement process based on structured feedback.

- Each iteration must be based on formally documented client feedback and internal evaluation.

- No new iteration may begin without closing or addressing feedback from the previous iteration.

- Iterations must maintain alignment with approved project scope and objectives.

- Iterative updates must follow revision control procedures before being shared with the client.

- The number and scope of iterations must be controlled to prevent uncontrolled scope expansion.

# 6.3 Revision Verification

# 6.3 REVISION VERIFICATION

# 6.3.4 Quality Assurance Guidelines

# Quality Assurance Guidelines

- All deliverables must undergo quality assurance checks before submission to the client or fabrication process.

- QA activities must verify accuracy, completeness, and compliance with design specifications.

- QA checks must ensure alignment with approved requirements and engineering standards.

- QA results must be documented and attached to the deliverable records.

- QA responsibilities must be assigned to qualified personnel independent of the design creator where applicable.

- No deliverable may be shared with the client without QA clearance in a review and approval situation.

# 6.4 Final Sign-off & Acceptance

# 6.4 FINAL SIGN-OFF & ACCEPTANCE

# 6.4.1 Sign-off & Acceptance Protocol

# Sign-Off & Acceptance Protocol

- All client deliverables must receive formal client sign-off before proceeding to the next project phase.

- Acceptance criteria must be clearly defined and communicated to the client prior to review.

- Client approval must be documented as; approved, conditionally approved or rejected.

- Conditional approvals must include clearly defined required modifications.

- Formal sign-off must be obtained through approved communication or digital approval systems.

- No downstream process (procurement, fabrication, etc.) may begin without confirmed client acceptance.

- All approval and acceptance records must be stored in the project documentation system.

# 6.4.2 Document Execution Policy

# Document Execution Policy

- All contracts must be fully executed (signed by both parties and timestamped) before project initiation.

- Executed contracts and documents must include complete and verifiable signature records.

- Final signed contracts and documents must be stored in the central contract repository.

- Clients must receive final signed copies immediately after execution.

- Execution status must be updated in the project management system.

- Contract execution must trigger activation of project financial and operational workflows.

- No project activity may commence without confirmed contract execution.

# 6.4.3 Client Engagement Policy

# Client Engagement Policy

- All contract-related communication must be conducted through official company communication channels.

- Clients must be provided with clear explanations of contract, deliveries and project terms when required.

- All negotiations and discussions must be documented and stored in the contract records.

- Response timelines to client inquiries must be maintained to ensure efficiency.

- Technical clarifications must involve relevant engineering personnel when necessary.

- Commitments made during negotiations must not contradict approved project scope or policies.

# 6.4.4 Project Portfolio Governance System

# Project Portfolio Governance System

- Project status changes must be updated in the project tracking system immediately.

- All departments must rely on the central project dashboard for project status.

- Status changes must be verified across all integrated systems.

- No project may move to the next phase without system status confirmation.

- Project tracking data must be maintained accurately at all times.

- Unauthorized changes to project records are strictly prohibited.

- The project portfolio system must maintain real-time visibility of active inquiries and onboarding projects.

- Portfolio records must support management reporting and strategic oversight.