# 7.1 BOM Handover & Review

# 7.1 BOM HANDOVER & REVIEW

# 7.1.1 Inter-departmental Handoff Policy

# Inter-Departmental Handoff Policy

- All inter-departmental handoffs must be formal, documented, and executed through approved internal systems.

- A handoff may only occur when all required inputs, approvals, and documentation for the receiving department are complete.

- The receiving department must acknowledge receipt of the handoff before assuming responsibility.

- Any missing documentation or unclear information must be resolved before the handoff is completed.

- Handoff meetings must ensure clear understanding of project scope and client requirements.

- Handoffs involving financial dependencies must ensure that payment status and financial approvals are clearly communicated.

- Handoff communication must be conducted through approved internal communication systems (ERP, project management tools, or official email).

- Inter-departmental dependencies must be tracked within the central project or workflow management system.

- Handoff record must include; Date & Time, Sending Department, Receiving Department, Responsible Personnel and Status of the Handoff.

- Standardized handoff templates must be used to ensure consistency across all departments.

# 7.1.2 Documentation Standards

# Documentation Standards

- All meeting notes must be converted into structured documentation after the meeting.

- Technical terminology must be accurately transcribed without interpretation errors.

- All documentation must be stored in the central documentation repository.

- Documents must follow approved naming and versioning conventions.

- Finalized documents may be distributed for internal review when necessary.

# 7.2 Budget Validation & Sourcing

# 7.2 BUDGET VALIDATION & SOURCING

# 7.2.1 Financial Control Policy

# Financial Control Policy

- All project cost estimates must follow approved financial estimation guidelines.

- Budget projections must include engineering labor, operational costs, and material estimates.

- Cost estimates must be reviewed by the finance team department before approval.

- Budget assumptions must be documented clearly in the cost estimation report.

- Budget estimates must align with company pricing strategies and profit targets.

- Financial risks must be identified during the cost estimation process.

- Approved cost estimates must be linked to the project onboarding record.

- Financial terms must clearly define payment milestones, amount and conditions.

# 7.2.2 & 7.2.4 Vendor Sourcing Policy

# Vendor Sourcing Policy

- Vendors must be sourced based on their ability to meet technical specifications, quality standards, and delivery timelines.

- Supplier performance must be reviewed periodically and documented.

- Procurement teams must maintain a list of approved vendors.

- Vendor relationships must comply with ethical sourcing standards.

- Vendor sourcing decisions must be based on documented evaluation criteria.

- New vendors must undergo initial assessment before engagement.

- Vendor capabilities must align with project-specific material and service requirements.

- Vendor sourcing activities must be documented for traceability and accountability.

# 7.2.3 Vendor Communication Protocol

# Vendor Communication Protocol

- All vendor communication must be conducted through official company communication channels.

- Procurement requirements must be communicated to vendors with clear technical specifications, quantities, and delivery expectations.

- Clarifications from vendors must be reviewed and validated before decisions are made.

- Changes in requirements must be formally communicated and acknowledged by vendors.

- Communication records must be maintained within the procurement documentation system.

- Informal or undocumented agreements with vendors are strictly prohibited.

# 7.3 Purchasing & PO Issuance

# 7.3  PURCHASING & PO ISSUANCE

# 7.3.1 Purchasing Policy

## Purchasing Policy

- All purchases must be initiated based on approved material or service requirements.

- Purchase orders must be generated through the approved procurement system.

- Purchase orders must include; technical specifications, quantities, pricing and  delivery timelines.

- Unauthorized and unapproved purchases are strictly prohibited.

- Procurement records must be maintained for financial accountability.

- Procurement activities must comply with approved budgets and financial controls.

- All purchasing activities must be documented and traceable within the procurement system.

- Changes to purchase orders must be formally reviewed and approved.

- Procurement decisions must consider cost, quality, and delivery performance.

# 7.3.2 Financial Control Policy

# Financial Control Policy

- All project cost estimates must follow approved financial estimation guidelines.

- Budget projections must include engineering labor, operational costs, and material estimates.

- Cost estimates must be reviewed by the finance team department before approval.

- Budget assumptions must be documented clearly in the cost estimation report.

- Budget estimates must align with company pricing strategies and profit targets.

- Financial risks must be identified during the cost estimation process.

- Approved cost estimates must be linked to the project onboarding record.

- Financial terms must clearly define payment milestones, amount and conditions.

# 7.3.3 Vendor Communication Protocol

# Vendor Communication Protocol

- All vendor communication must be conducted through official company communication channels.

- Procurement requirements must be communicated to vendors with clear technical specifications, quantities, and delivery expectations.

- Clarifications from vendors must be reviewed and validated before decisions are made.

- Changes in requirements must be formally communicated and acknowledged by vendors.

- Communication records must be maintained within the procurement documentation system.

- Informal or undocumented agreements with vendors are strictly prohibited.

# 7.4 Material Receiving & QA

# 7.4 MATERIAL RECEIVING & QA

# 7.4.1 Receiving Protocol

# Receiving Protocol

- All incoming materials must undergo formal receiving and inspection before acceptance.

- Received items must be verified against; purchase order, delivery notes and technical specification.

- Any damaged, defective, or non-conforming materials must be rejected or flagged for review.

- Acceptance of materials must be documented with receiving records and responsible personnel identification.

- Materials must not be released for use until receiving verification is completed.

- Receiving activities must be logged in the inventory or procurement system.

- Supporting documents (delivery notes, invoices) must be attached to receiving records.

# 7.4.2 Quality Assurance Guidelines

# Quality Assurance (QA) Guidelines

- All deliverables must undergo quality assurance checks before submission to the client or fabrication process.

- QA activities must verify accuracy, completeness, and compliance with design specifications.

- QA checks must ensure alignment with approved requirements and engineering standards.

- QA results must be documented and attached to the deliverable records.

- QA responsibilities must be assigned to qualified personnel independent of the design creator where applicable.

- No deliverable may be shared with the client without QA clearance in a review and approval situation.

# 7.4.3 Inventory Management Policy

# Inventory Management Policy

- All materials must be recorded in the inventory system upon arrival.

- Inventory must be tracked based on project allocation and usage.

- Storage areas must follow material handling safety standards.

- Inventory discrepancies must be identified,  investigated and resolved  immediately.

- Periodic inventory audits must be conducted to ensure accuracy and accountability.

- Access to inventory must be restricted to authorized personnel.

# 7.4.4 Project Portfolio Governance System

# Project Portfolio Governance System

- Project status changes must be updated in the project tracking system immediately.

- All departments must rely on the central project dashboard for project status.

- Status changes must be verified across all integrated systems.

- No project may move to the next phase without system status confirmation.

- Project tracking data must be maintained accurately at all times.

- Unauthorized changes to project records are strictly prohibited.

- The project portfolio system must maintain real-time visibility of active inquiries and onboarding projects.

- Portfolio records must support management reporting and strategic oversight.