# 8.1 Fabrication Planning

# 8.1 FABRICATION PLANNING

# 8.1.1 Inter-departmental Handoff Policy

# Inter-Departmental Handoff Policy

- All inter-departmental handoffs must be formal, documented, and executed through approved internal systems.

- A handoff may only occur when all required inputs, approvals, and documentation for the receiving department are complete.

- The receiving department must acknowledge receipt of the handoff before assuming responsibility.

- Any missing documentation or unclear information must be resolved before the handoff is completed.

- Handoff meetings must ensure clear understanding of project scope and client requirements.

- Handoffs involving financial dependencies must ensure that payment status and financial approvals are clearly communicated.

- Handoff communication must be conducted through approved internal communication systems (ERP, project management tools, or official email).

- Inter-departmental dependencies must be tracked within the central project or workflow management system.

- Handoff record must include; Date & Time, Sending Department, Receiving Department, Responsible Personnel and Status of the Handoff.

- Standardized handoff templates must be used to ensure consistency across all departments.

# 8.1.2 Production Sequencing Policy

# Production Sequencing Policy

- Fabrication activities must follow a defined and approved production sequence.

- Sequence planning must consider process dependencies and workflow efficiency.

- Activities must be executed in the correct order to prevent rework or process conflict.

- Any deviation from the approved sequence must be reviewed and authorized.

- Production sequencing must be documented and communicated to all relevant personnel.

- Sequence changes must be tracked and controlled within the production system.

- Sequencing must align with project timelines and delivery requirements.

# 8.1.3 Workshop Resource Policy

# Workshop Resource Policy

- All workshop activities must utilize approved and functional equipment and tools.

- Equipment must be available and inspected for operational readiness before use.

- Only trained and authorized personnel may operate fabrication machinery.

- Workshop resources must be allocated based on production requirements and schedules.

- Tools and equipment must be used strictly according to operational guidelines.

- Resource usage must be monitored to ensure efficiency and prevent misuse.

- Any equipment malfunction must be reported and resolved before continued use.

# 8.2 Pre-Fabrication Briefing

# 8.2 PRE-FABRICATION BRIEFING

# 8.2.1 Occupational Health & Safety Policy

# Occupational Health & Safety Policy

- All personnel must wear appropriate protective equipment (PPE).

- Hazardous materials must be handled according to safety guidelines.

- Hazardous operations must be conducted under controlled and supervised conditions.

- All incidents, near-misses, and accidents must be reported and documented immediately.

- Safety training must be mandatory for all personnel involved in fabrication and operational activities.

- Work must be halted if unsafe conditions are identified.

# 8.2.2 Risk & Safety Policy

# Risk & Safety Policy

- All projects must undergo formal engineering risk assessment during onboarding.

- Safety hazards associated with the proposed project must be identified and documented.

- Projects that present unacceptable safety risks must be rejected or redesigned before acceptance.

- Risk mitigation strategies must be defined for identified engineering risks.

- Risk evaluation must consider regulatory compliance requirements.

- Risk reports must be reviewed by the Engineering Risk Officer before final approval of the project or commencement of fabrication .

- Risk assessment documentation must be stored within the project records.

# 8.3 Material Preparation

# 8.3 MATERIAL PREPARATION

# 8.3.1 Material Handling Policy

# Material Handling Policy

- All materials must be handled in a manner that prevents damage, contamination, or deformation.

- Lifting and handling equipment must be used in accordance with load capacity and safety guidelines.

- Personnel must follow approved handling procedures for different material types.

- Sensitive or precision components must receive special handling protection.

- Storage and movement of materials must ensure safety and accessibility.

- Handling incidents must be reported and documented.

- Materials must be properly labeled and tracked during handling operations.

# 8.3.2 Manufacturing Standards

# Manufacturing Standards Policy

- All fabrication activities must follow approved engineering drawings and specifications.

- Manufacturing processes must comply with established engineering and industry standards.

- Fabricated components must meet specified tolerances and functional requirements.

- Any deviation from manufacturing standards must be documented and approved before continuation.

- Standard operating procedures must be followed consistently during fabrication.

- Compliance with standards must be verified throughout the production process.

# 8.4 Active Fabrication & Assembly

# 8.4 ACTIVE FABRICATION & ASSEMBLY

# 8.4.1 Assembly Modeling Protocol

# Assembly Modelling Protocol

- All prepared materials must be loaded into designated fixtures, jigs, or machine beds in accordance with defined setup procedures.

- Only approved fixtures and jigs may be used to ensure consistency in alignment and positioning.

- Materials must be properly seated and stabilized before any clamping or fastening is applied.

- All locating pins must be fully engaged and correctly positioned to establish accurate reference points.

- Clamps and holding mechanisms must be securely fastened to prevent movement during operation.

- No machining or fabrication process may begin unless all locating pins and clamps are fully seated and verified.

- Any misalignment, improper seating, or instability must result in immediate correction before proceeding.

- Assembly/setup activities must be carried out by trained and authorized personnel only.

# 8.4.2 Manufacturing Standards

# Manufacturing Standards Policy

- All fabrication activities must follow approved engineering drawings and specifications.

- Manufacturing processes must comply with established engineering and industry standards.

- Fabricated components must meet specified tolerances and functional requirements.

- Any deviation from manufacturing standards must be documented and approved before continuation.

- Standard operating procedures must be followed consistently during fabrication.

- Compliance with standards must be verified throughout the production process.

# 8.4.3 Process Distortion &Tolerance Control Policy

# Process Distortion & Tolerance Control Policy

- Fabrication processes must incorporate controls to minimize thermal and mechanical distortion.

- Process parameters must be carefully managed to maintain dimensional accuracy.

- Distortion risks must be identified during planning and addressed proactively.

- Correction methods must follow approved engineering practices.

- Distortion measurements must be monitored and documented where applicable.

- Any distortion beyond acceptable limits must be corrected before further processing.

- Distortion control procedures must be validated through testing.

# 8.5 In-Process QC & Finishing

# 8.5 IN-PROCESS QC & FINISHING

# 8.5.1 In-Process Quality Control Policy

# In-Process Quality Control Policy

- Quality checks must be conducted at defined stages during the fabrication and testing process.

- Inspection criteria must align with engineering specifications and standards.

- Non-conforming work must be identified and corrected immediately.

- Inspection results must be recorded and maintained.

- Quality control activities must be performed by qualified personnel.

- Work must not proceed to the next stage without meeting quality requirements.

- In-process quality data must support continuous improvement and traceability.

# 8.5.2 Surface Finish Standards

# Surface Finish Standards

- Surface finishes must meet specified engineering and functional requirements.

- Finishing processes must be controlled to ensure consistency and quality.

- Surface defects must be identified and corrected before final acceptance.

- Finishing methods must align with material and application requirements.

- Surface finish measurements must be documented where applicable.

- Surface quality must be maintained throughout handling and storage.

# 8.6 Surface Coating & Protection

# 8.6 SURFACE COATING & PROTECTION

# 8.6.1 Environmental Protection Standards

## Environmental Protection Standards

- Fabrication activities must comply with environmental regulations and organizational sustainability standards.

- Waste materials must be managed, disposed of, or recycled appropriately.

- Hazardous substances must be handled and stored according to environmental guidelines.

- Emissions and environmental impact must be minimized during operations.

- Environmental risks must be identified and controlled during fabrication processes.

- Personnel must be trained on environmental protection practices.

- Environmental compliance must be monitored and documented.

# 8.6 Fabrication Handoff

# 8.6 FABRICATION HANDOFF

# 8.6.2 Project Portfolio Governance System

# Project Portfolio Governance System

- Project status changes must be updated in the project tracking system immediately.

- All departments must rely on the central project dashboard for project status.

- Status changes must be verified across all integrated systems.

- No project may move to the next phase without system status confirmation.

- Project tracking data must be maintained accurately at all times.

- Unauthorized changes to project records are strictly prohibited.

- The project portfolio system must maintain real-time visibility of active inquiries and onboarding projects.

- Portfolio records must support management reporting and strategic oversight.